# Open Briefing: Water Services Delivery Plan (WSDP) and Foundation Documents for Metro Water Company

## 6 August 2025 – 4.15pm

## Attendees

Elected Members: Mayor Barry, Cr Barratt, Cr Briggs (via audio-visual link), 
Cr Brown (via audio-visual link), Cr Dyer, Cr Edwards, Deputy Mayor Lewis, 
Cr Mitchell (via audio-visual link), Cr Morgan, Cr Parkin, Cr Shaw, Cr Stallinger, 
M Fisher (Petone Community Board).

Staff:  J Miller, Chief Executive; J Livschitz, Group Chief Financial Officer; B Cato, Chief Legal Officer (via audio-visual link); G Campbell, Head of Mayor’s Office; B Hodgins, Strategic Advisor; H Bell, Water Services Advisor; V Gilmour, Democracy Advisor.

## Apologies

Cr Tupou.

## Presenters

B Hodgins, Strategic Advisor;
D List, Wellington Metro Water programme;
D Humm, Wellington Metro Water programme;
C O’Brien, Partner, Minters, Ellison, Rudd Watts; and
A Black, Wellington Metro Water programme (via audio-visual link).

## Introduction and Key Objectives of the Briefing

## The purpose of the briefing is to provide elected members with an overview of the draft Water Services Delivery Plan (WSDP) and the Foundation Documents for Metro Water. This session will allow members to ask questions, provide feedback, and clarify key elements ahead of adoption, ensuring alignment with legislative requirements, community expectations, and the planned transition to the new water services delivery model.

## Presentation by Bruce Hodgins, Strategic Advisor

Slide 1 – Water Service Delivery plan (WSDP) and Foundation Documents for Metro Water (header)

Slide 2 – Part 1 WSDP

Slide 3 – Requirement for the WSDP

Slide 4 – What a WSDP is and is not

Slide 5 – WSDP roadmap

Slide 6 – Overview of the WSDP

Slide 7 – Assurance through development and review

Slide 8 – Alignment with legislation and DIA guidance

Slide 9 – Water services in metropolitan Wellington – Current state

Slide 10 – Investment Strategy

Slide 11 – Developing the investment programme

Slide 12 – Metropolitan Wellington: 10 – year capital investment

Slide 13 – Metropolitan Wellington: 10 – year capital investment programme

Slide 14 - Metropolitan Wellington: 30 – year capital investment programme

Slide 15 – Hutt City Council: 10 – year capital investment

Slide 16 – Hutt City Council network renewals profile

Slide 17 – Hutt City Council: 30 – year capital investment

Slide 18 – 30 – year investment outcomes

Slide 19 – Financial sustainability

Slide 20 – Future pricing requirements

Slide 21 – Future pricing requirements

Slide 22 – Future pricing requirements

Slide 23 – Debt transfer to Metro Water

Slide 24 – Future delivery model

Slide 25 – Implementation Plan

Slide 26 – Next steps for the WSDP

Slide 27 – Foundation Documents for Metro Water (header)

Slide 28 – Foundation documents

Slide 29 – The wider legislative and regulatory context for water services

Slide 30 – Foundation Documents

Slide 31 – Key Foundation Documents

Slide 32 – Draft process

Slide 33 – Draft process and approval timeline

Slide 34 – Summary of feedback to date on the draft Foundation Documents

Slide 35 – A balancing act to ensure Metro Water is set up for success

Slide 36 – Drafting Principles

Slide 37 – Share allocation, voting and reserved matters (1 of 2)

Slide 38 – Share allocation, Voting and reserved matters (2 of 2)

Slide 39 – Observations and recommendations

Slide 40 – Indicative share allocation – subject to validation

Slide 41 – Key matters to be addressed in the Foundation Documents

Slide 42 – Key matters to be addressed in the Foundation Documents

Slide 43 – Next steps for ongoing input and approvals

Slide 44 – Share allocation options – for information

## Questions and discussion points

- The division of stormwater assets and responsibilities between councils and Metro Water is yet to be finalised. Some stormwater management will remain with existing council budgets (eg roading and parks networks), with any transfers to Metro Water expected to be minimal in cost impact. Potential legislative considerations were noted for situations where piped stormwater is restored to open streams and responsibilities shift back to councils.

- Investment in water infrastructure is set to increase significantly under the WSDP, reflecting the scale of renewal, compliance, and growth challenges ahead.

- Metro Water is expected to deliver pricing about 30% lower than the status quo for the same investment programme. Average residential charges are forecast to rise from $2,100 to $4,800 over ten years (a 130% increase). Still, efficiencies and greater borrowing capacity would enable this scale of investment and spread costs over time.

- The Metro Water Board will hold final decision-making authority on affordability matters. While councils can issue Statements of Expectation, the Board determines the final approach within governance and regulatory frameworks.

- The Seaview outfall pipeline is due for renewal and currently operates at 50% capacity, contributing to overflows into the Waiwhetu Stream alongside wider network issues. While renewal funding was included in the Long Term Plan, the pipeline is not counted in the network backlog statistics as it is part of the treatment plant.

- Capital cost projections include efficiency assumptions (2% annually plus 15% from 2028/29) but remain uncertain until more accurate information is available through the Water Services Strategy.

- Affordability is a key focus in developing the plan, with a target of around 3–3.5% of household income. It can be influenced through partner Statements of Expectation and by Metro Water’s engagement with the Commerce Commission, which will provide economic regulation.

- It was clarified that matters requiring shareholder approval, including major transactions or amalgamations, must meet a 75% approval threshold under the Companies Act, meaning at least three councils must support any such decision.

- Matters required by law remain with shareholders; all other decisions are to be made unanimously by the Partners Committee, with equal representation for all partners, including mana whenua. Partners Committee members have full delegated authority, including board appointments and skill matrix agreement.

- Shareholding provides no economic benefit as dividends are prohibited.

- Metro Water will not produce separate key performance indicator sets for each council; a single set will apply, guided by the Statement of Expectations and regulatory requirements.

- In the new model, councils are no longer commissioning organisations; Metro Water’s direct accountability is to customers and regulators (Taumata Arowai and the Commerce Commission).

- Councils’ role will be fundamentally different from the current Wellington Water arrangement and attempts to recreate the old model are not applicable.

## Next steps

- 19-21 August 2025 – All councils have adopted the WSDP.

- September 2025 - AOG works together to finalise the Foundation Documents.

- 3 September 2025 – WSDP is submitted to Government.

- 1 October 2025 – Day zero of the proposed new water organisation, Metro Water.

## Briefing materials

Attachment 1 – Presentation: Water Services Delivery Plan (WSDP) and Foundation Documents for Metro Water Company

#### The open briefing closed at 5.25pm